## Slide 1: Status Summary ARXML Generation from MPS
08.11.2021

## Slide 2: Activities So Far
Modeled CMS on Arche.
  Presentation has been shared with TA team on the findings.
Modeled HFPCtlqm on Arche.
  Presentation has been shared with TA team on the findings.
Raised tickets for the identified gaps for the above.
Used SystemDesk to perform schematic validations according to Autosar specs.
Engaged with API Framework team to use intermediate solution for arxml generation.

## Slide 3: Status Summary
Arxml Generation directly from Arche.
  Currently, arxml generation directly from MPS is resulting in many inconsistencies.
  Gaps have already been shared with the TA organization. Most of the issues raised are known issues which are already planned in the next releases.
Intermediate Solution
  An intermediate solution has been implemented by the API Framework team.
  This involves using Arche to generate .json file, and using ARTOP to generate the .arxml file.
  Some manual operation is still necessary, but minimal intervention required.
MPS / ARche
ARTOP
Manual Operation
SystemDesk Validation
.json File
.arxml File
.arxml File

## Slide 4: Potential Focus Areas
Continue on the intermediate solution, taking on new components, supporting G4 organization.
Support TA organization providing more quality feedback, with additional skills.

## Slide 5: Appendix
The next slides list various AUTOSAR Classic aspects, and whether they have been tested and validated from MPS / Arche.
Please see the key for reading the tables below.
Not Tested | Means the modeled software component does not include any such elements to be able to evaluate if this aspect is covered by MPS /Arche
Tested. OK | Means the modeled software component includes these aspects, and they were generated successfully by MPS/Arche
Tested. NOK | Means the modeled software component includes these aspects, but they were not generated successfully by MPS/Arche

## Slide 6: Appendix

## Slide 8
 |  |  |  | CMS | HFPCtlqm
Compatibility |  |  |  |  | 
 | Compatibility of Data Types |  |  |  | 
 |  | Application Data Type |  |  | 
 |  |  | Application Primitive Data Type | Not Tested | Tested. NOK
 |  |  | Application Composite Data Type | Not Tested | Tested. NOK
 |  | Implementation Data Type |  |  | 
 |  | Compatibility of SwDataDefProps |  |  | 
 |  |  | Compatibility of Units | Not Tested | Tested. NOK
 |  |  | Compatibility of Physical Dimensions | Not Tested | Tested. NOK
 |  |  | Compatibility of Data Constraints | Not Tested | Tested. NOK
 |  |  | Compatibility in case of Implementation Data Type | Not Tested | Tested. NOK
 |  |  | Compatibility of CompuMethods | Not Tested | Tested. NOK
 |  |  | Compatibility of Record Layouts | Not Tested | Tested. NOK
 |  | Compatibility of Application Data Type and Implementation Data Type |  | Not Tested | Tested. NOK
 | Compatibility of Variable Data Prototypes and Parameter Data Prototypes |  |  | Not Tested | Tested. NOK
 | Compatibility of Sender Receiver Interfaces, Paramter Interfaces and Non Volatile Data Interfaces |  |  |  | 
 |  | Connection of Required and Provided Port via Assembly SW Connector |  | Not Tested | Tested. NOK
 |  | Connection of Inner and Outer Port via Delegation SW Connector |  | Tested. OK | Tested. OK
 |  | Compatibility of ParameterDataPrototype and VariableDataPrototype depending on PortInterfaceType |  | Not Tested | Not Tested
 | Compatibility of Mode Switch Interfaces |  |  |  | 
 |  | Connection of Required and Provided Port via Assembly SW Connector |  | Not Tested | Tested. NOK
 |  | Connection of Inner and Outer Port via Delegation SW Connector |  | Tested. NOK | Tested. NOK
 | Compatibility of Mode Decleration Group Prototypes |  |  | Not Tested | Tested. NOK
 | Compatibility of Mode Decleration Groups |  |  | Not Tested | Tested. NOK
 | Compatibility of Argument Prototypes |  |  | Not Tested | Tested. NOK
 | Compatibility of Application Errors |  |  | Not Tested | Not Tested
 | Compatibility of Client/Server Operations |  |  | Tested. NOK | Tested. NOK
 | Compatibility of Client/Server Interfaces |  |  |  | 
 |  | Connection of Required and Provided Port via Assembly SW Connector |  | Tested. NOK | Tested. NOK
 |  | Connection of Inner and Outer Port via Delegation SW Connector |  | Tested. NOK | Tested. NOK
 | Compatibility of Trigger |  |  | Not Tested | Not Tested
 | Entire Delegation of a Provided Port Prototype |  |  |  | 
 |  | Split and Merge of PortInterface Elements |  | Not Tested | Not Tested
 | Compatibility in Case of a Flat ECU Extract |  |  | Not Tested | Not Tested

## Slide 10
 |  |  |  | CMS | HFPCtlqm
Mode Management |  |  |  | Not Tested | Tested. NOK
 | Decleration of Modes |  |  | Not Tested | Tested. NOK
 | Modes and Events |  |  | Not Tested | Not Tested
 | Initialization / Finalization |  |  | Not Tested | Not Tested
 | Summary Meta-Model Excerpt Related to Modes |  |  |  | 
ECU Abstraction and Complex Drivers |  |  |  |  | 
 | High Level Hardware and Software Architecture |  |  | Tested. OK | Tested. OK
 | Interfaces and APIs |  |  |  | 
 |  | ECU Abstraction and its AUTOSAR Interfaces |  | Not Tested | Not Tested
 | Sensors/Actuators |  |  | Not Tested | Not Tested
 | I/O Hardware Abstraction |  |  | Not Tested | Not Tested
 | Compex Driver |  |  | Not Tested | Not Tested
Services |  |  |  |  | 
 | Extending the ECU Software Composition |  |  | Not Tested | Not Tested
 | Service Software Component Type |  |  | Not Tested | Not Tested
 | Service Proxy Component Type |  |  | Not Tested | Not Tested
 | Non Volatile Memory |  |  |  | 
 |  | NvBlockComponent |  | Not Tested | Not Tested
 |  | Software Components using nv data of NvBlockComponents |  | Not Tested | Not Tested
 |  | NvBlockDescriptor |  |  | 
 |  |  | NvBlockNeeds | Not Tested | Not Tested
 |  |  | RAM Block and ROM Block | Not Tested | Not Tested
 |  |  | NvBlockDataMapping | Not Tested | Not Tested
 |  |  | Client Server Ports | Not Tested | Not Tested
 |  |  | SwcInternalBehavior of an NvBlockSwComponentType | Not Tested | Not Tested